Executive Summary: Project “Seedling”

The Greenfield Financial Seedling Initiative was launched to eliminate the organization’s single largest operational expenditure: the over $3 million spent annually on manual transcription labor for client balance sheets. This outdated, paper-based process is not only costly and inefficient but exposes the organization to significant data integrity risk by violating the Single Source of Truth (SSOT) principle.

The initiative’s primary focus is to transition the organization from error-prone manual transcription to a fully automated Extract, Transform, Load (ETL) data pipeline. The core strategic objectives, reflecting the mandate to mitigate risk while driving efficiency, are threefold:

- Cost Mitigation & ROI: Reduce the annual expense from over $3 million to a projected $1.5 million by requiring the business to achieve a minimum client portal engagement level (Adoption Checkpoint) before the development lifecycle begins.

- Data Integrity & Employee Experience: Replace manual data entry with an automated process, establishing Salesforce as the SSOT for client financial data, and securing the Primary Lineage Point (PLP) at the initial point of client input. This also improves staff well-being by eliminating tedious night and weekend labor.

- Digital Transformation: Use the solution as a springboard to further client self-service functionality, aligning the Information System architecture with superior customer service goals.

The project is targeted for completion with production deployment and operational hand-off at T+9 months (September 2026), following a nine-month development effort.

Organization and Site Supervisor Selection

The project is being conducted internally within Greenfield Financial, a Farm Credit System Agricultural Credit Association (ACA). The organization's mission, “Enriching agriculture and rural America,” is inherently dependent on deep client relationships and maintaining the fiscal health of its clients. A critical element of its operations is the annual submission of detailed balance sheets for portfolio analysis and regulatory reporting to the Farm Credit Administration (FCA). The organization’s reliance on paper forms and error-prone manual data entry is therefore a fundamental competitive and operational weakness that the project is designed to resolve.

The designated site supervisor for this project is Angela Baughman, the Product Manager for the relevant systems. Her role is essential as she oversees the alignment of the technology solution with the business's product strategy and objectives. Her sponsorship ensures the project remains aligned with the organization’s vision for digital transformation and is critical for navigating the internal landscape, particularly regarding the mandatory adoption precursor.

Environmental Scan

The operational environment that prompted the Seedling Initiative is defined by an unsustainable operational expense and critical data integrity exposure within the financial services sector.

The key operational bottleneck is the manual processing of thousands of client balance sheets every January. This process is inefficient, costly (over $3 million annually), and introduces high data integrity risk, violating sound architectural principles. The solution is to leverage the existing Salesforce-based client portal to enable self-service, allowing clients to digitally input their balance sheet data directly. The project is a necessary step to address Greenfield’s competitive weakness in a financial services sector that has been moving away from manual processes for decades.

The structural weakness is rooted in the current reliance on human transcription, which prevents the establishment of a reliable, auditable Single Source of Truth (SSOT) and compromises business intelligence efforts. The environmental need is clear: the organization requires cost mitigation, but the data must be accurate, auditable, and seamlessly integrated into the existing data ecosystem, which the current paper-based process cannot guarantee.

Literature Review

The project’s strategy is well-grounded in academic research and established best practices across three themes, ensuring the solution is a comprehensive process and architectural update.

Governing Risk: Data Governance and Strategic IS Alignment

The project is inherently one of IT governance, as the integrity of the institution’s core financial data is at stake. Literature confirms that for customer service initiatives (like client self-service) to succeed, they must be supported by an information architecture aligned with service goals (Peppard, 1998). By integrating data directly into Salesforce, the project alters the IS landscape to better enable superior, personalized customer experience, aligning the technology investment with the organizational mission of "Enriching agriculture and rural America".

Data Integrity and Architectural Principles

The literature validates the decision to establish Salesforce as the SSOT. Research emphasizes the importance of an SSOT model for Service Oriented Architecture (SOA) to consolidate data access to a single repository, which is critical for sensitive financial data and ensures data integrity (Pang, 2014). The new automated ETL data pipeline will replace manual data management, which is the primary source of current risk, and secure the Primary Lineage Point (PLP) at the client's point of entry, ensuring data traceability.

Strategic Imperative: Digital Self-Service Adoption

This research provides the strategic imperative for the solution. The need for client self-service is a competitive necessity in the modern financial services environment. However, the success of this digital transformation is predicated on user acceptance, which is analyzed through the Technology Acceptance Model (TAM). To mitigate the risk of low client adoption, the solution must prioritize Perceived Ease of Use (PEU), which justifies the focus on intuitive UI/UX design and the mandatory Adoption Checkpoint precursor.

Solution Analysis

The formal solution for the Seedling Initiative recognizes that the challenge is twofold: achieving data availability through integration and enforcing organizational behavior change to realize the financial return.

The integrated solution addresses both aspects through two key components:

- Organizational Precursor: The project is tied to a mandatory business-driven requirement to reach sufficient client portal utilization (the Adoption Checkpoint) before technical development begins. This ensures the business takes ownership of the change management effort necessary to drive adoption and guarantees the projected ROI is feasible.

- Technical Solution: The solution involves extending the functionality of the existing Salesforce client portal to capture client-entered balance sheet data. The data will be stored in a new custom object within Salesforce, which is formally designated as the Single Source of Truth (SSOT).

The project requires modification of existing ETL batch jobs to move the data downstream from the new Salesforce object to the on-premises SQL databases and ultimately to AgriBank’s core banking system. This architecture adheres to the SSOT principle, which is the highest-ranking IT principle for this project, eliminating conflicting data sources and guaranteeing data integrity throughout the ecosystem.

Needs and Risk Analysis

The analysis confirms the solution directly addresses the institutional need for cost mitigation and data integrity, while simultaneously enhancing the employee and client experience.

The initiative, however, faces two significant high-priority risks:

- Low Client Portal Adoption: The risk that the project investment will not yield the intended ROI due to client reluctance to use the self-service tool. This is mitigated by the mandatory Adoption Checkpoint precursor.

- Subject Matter Expert (SME) Resource Constraints: The risk that the technical and marketing teams will not be able to secure adequate dedicated time from the SMEs who own the core banking and data systems, which is essential for ETL validation and data mapping. This risk is mitigated by an executive mandate securing dedicated, guaranteed time from the administrative system SMEs.

Stakeholder Communication

Stakeholder communication is disciplined and tailored to maintain focus on the core objectives of cost mitigation and adoption.

- Steering Committee: Bi-weekly briefings focused primarily on Adoption Checkpoint readiness, cost-saving projections, and formal sign-off requests.

- Business Stakeholders: Weekly status reports detailing client portal UI/UX development status, adoption campaign progress, and metrics related to Perceived Ease of Use (PEU).

- Technical Teams: Daily meetings focused on functional development, integration, ETL development, and validation testing.

Legal, Ethical, and Policy Analysis

The Seedling Initiative is fundamentally regulatory in nature, given Greenfield’s status as a Farm Credit System entity.

From a legal standpoint, the core challenge is ensuring that the client balance sheet data is auditable, traceable, and accurate for regulatory reporting to the Farm Credit Administration (FCA). The project’s reliance on the SSOT model and the automated, validated ETL pipeline is the technical solution that significantly reduces the organization’s exposure to data integrity risks inherent in manual transcription.

The project has roots in an ethical imperative. It directly addresses employee well-being by removing the tedious, high-stress labor that historically required staff to work nights and weekends. Furthermore, by establishing superior data visibility for client service staff, the project frees employees from manual data entry to focus on relationship management and financial analysis, aligning with the organization's mission to support its clients.

The most significant policy challenge is the potential conflict between the new automated data flow and any existing, unofficial manual data maintenance processes. To mitigate this, the project must proactively address updates to the University’s Data Governance Policy. This revised policy must formally designate Salesforce as the Single Source of Truth (SSOT) for client financial data and establish clear ownership and validation processes for the new data pipeline.

Action Learning Process Summary

The integrated action learning process was a key element in the planning of the Seedling Initiative, providing a unique professional development opportunity to revisit a real-world problem outside the compressed pace of the working environment. This setting fostered a disciplined, research-first approach. The requirement for a substantive rationale prompted the grounding of every major decision and architectural choice in high-quality academic and policy literature, such as using Service Oriented Architecture (SOA) principles to validate the SSOT commitment.

The iterative process of continuous reflection and proactive stakeholder alignment reinforced a critical lesson: the need to serve as a strategic consultant with reliable business acumen and operational awareness. The key takeaway from the development of this project is the importance of continuous, proactive stakeholder alignment to ensure governance structures (like the Adoption Checkpoint and resource mandates) are viewed as shared safeguards against project failure rather than bureaucratic obstructions.

Self-Assessment and Description

As an information technology professional with over 25 years in the industry and deep experience as both a Senior Business Analyst and Project Manager, I am well-positioned to drive the Seedling Initiative. My background has naturally provided a specialization in the complex intersection of IT execution, process automation, and financial/regulatory compliance—expertise directly required to manage the unique risks of this project.

My relevant work experience includes leading large-scale system integration and ETL processes in the financial services sector, which ensures that the technical core of the Seedling project—integrating client inputs into Salesforce and transmitting data downstream—will be executed with the necessary rigor, testing, and compliance focus. My ability to synthesize abstract concepts into concrete, executable processes was essential in designing the project, particularly in identifying the adoption risk and framing the solution around the client portal utilization precursor.

While I retain a natural preference toward process and structure originating in the waterfall methodology, which can be perceived as rigidity, I counteract this by proactively engaging the business owner and framing governance structures as safeguards against organizational liability.

Reflection

The process of developing the Seedling Initiative proposal, utilizing the integrated action learning methodology, was invaluable in providing the opportunity for retrospective construction of a project plan. The mandatory exploration of high-quality academic research provided a new rigor and robust framework for evidence-based decision-making that has the potential to fundamentally inform the balance of my career.

The most significant lesson learned retrospectively was the critical importance of continuous, proactive stakeholder alignment. This approach ensures that the necessary governance and controls are not seen as an obstacle, but as a structured path to success. The intentional effort to ground every project decision in academic and policy research is an approach that would be rewarding to replicate in all of my future planning pursuits.

References

- Farm Credit Administration. (2023, October 5). FCA board approves final rule on eligibility and scope of financing(News Release NR-23-15-10-05-23).

- Khatri, A., Gupta, N., & Parashar, A. (2020). Application of technology acceptance model (TAM) in fintech services. International Journal of Management, 11(12), 3520-3548.

- Pang, C., Szafron, D. (2014). Single Source of Truth (SSOT) for Service Oriented Architecture (SOA). In X. Franch, A.K. Ghose, G.A. Lewis, S. Bhiri (Eds.), Service Oriented Computing. ICSOC 2014 (Vol. 8831). Springer.

- Peppard, J. (1998). Information systems and customer service: An examination of the relationship between information systems and customer service strategy. Journal of Information Systems, 7(1), 18-33.

- Vossen, J., & Meijer, M. (2014). IT governance and enterprise data architecture: A new approach for application integration and data access in higher education. Proceedings of the 20th Annual Conference of the European University Information Systems Organisation (EUNIS 2014).